## Slide 1: HNDIT 4012 Software Engineering
Software Project Management

## Slide 2: Learning Outcomes
Define Software Project Management
Explain the role of a Project Manager
Identify project risks
Describe risk management activities
Understand people management

## Slide 3: What is Software Project Management?
Software Project Management is the process of-
  Planning
  Organizing
  Monitoring
  Controlling

## Slide 4: Why Project Management is Important?
Software projects are subject to-
  Budget constraints
  Schedule constraints
  Resource limitations
  Customer expectations

## Slide 5: Why Software Projects are Difficult to Manage?
Challenge 1: Software is Intangible
Challenge 2: Projects are Unique
Challenge 3: Software Processes Vary

## Slide 6: Role of a Software Project Manager
Project Planning
Risk Management
People Management
Reporting
Proposal Writing

## Slide 7: Project Planning
Defining project objectives
Deliverables and milestones
Work Breakdown Structure (WBS)
Activity identification
Activity sequencing
Project scheduling

## Slide 8: Project Risk Management
Types of software project risks
Risk identification
Risk analysis
Risk response planning
Risk monitoring and control

## Slide 9: What is a Risk?
A risk is an uncertain event that may negatively affect a project.
Examples-
  Team member resigns
  Technology failure
  Requirement changes
  Budget reduction

## Slide 10: Types of Risks
Project Risks-
  Staff shortages/Delays in delivery
Product Risks
  Poor performance/Security vulnerabilities
Business Risks
  Market changes/Customer cancellation

## Slide 11: Risk Management Process
Risk Identification
Risk Analysis
Risk Planning
Risk Monitoring

## Slide 12: Risk Identification
Identify Possible Risks
Examples-
  Staff turnover
  Requirement changes
  Hardware failures
  Security threats
  Supplier delays

## Slide 13: Risk Analysis

## Slide 14: Risk Planning

## Slide 15: Risk Monitoring
Team morale
Project progress
Budget status
Technical issues

## Slide 16: Managing People
People are the most valuable asset in software projects.
Motivate staff
Resolve conflicts
Improve communication
Build strong teams

## Slide 17: Teamwork in Software Projects
A software team may consist of-
  Project Manager
  Business Analyst
  Software Developers
  Testers
  UI/UX Designers
  DevOps Engineers

## Slide 18: Characteristics of Effective Teams
Clear goals
Open communication
Trust
Cooperation
Strong leadership
Shared responsibility

## Slide 19: Project Scheduling Process
Main Steps
  Identify Activities
  Estimate Effort
  Determine Dependencies
  Allocate Resources
  Create Schedule
  Monitor Progress

## Slide 20: Identifying Project Activities
A task that must be completed during the project.
Examples
  Requirements Analysis
  System Design
  Database Design
  Coding
  Testing
  Deployment

## Slide 21: Milestones
A milestone is a significant project event or achievement.
Examples
  Requirements Approved
  Design Completed
  Prototype Delivered
  Testing Completed
  Final System Released

## Slide 22: Types of Dependencies
Finish-to-Start
Start-to-Start
Finish-to-Finish

## Slide 23: Activity Network Diagram
Activities
Dependencies
Task sequence

## Slide 24: What is a Gantt Chart?

## Slide 25: Critical Path Concept
The sequence of activities that determines the minimum project completion time.
Longest path in project schedule
No delay allowed
Delay in critical activity delays entire project

## Slide 26: Discussion
Characteristics of Software Projects
Project Success and Failure Factors
Role of a Software Project Manager